The Production Shop

Platform Overhaul — Execution Plan

Sessions A · B · D · E  |  March 2026

# Overview — Five Work Streams

The Production Shop overhaul is organized into five work streams. Sessions A and B are foundational and can run in parallel. Sessions D and E build the AI layer on top.

| Session | Name | Priority | Summary |
| --- | --- | --- | --- |
| A | Repo Structural | CRITICAL — do first | Integration sprint: 19 file operations. Fixes startup blocker. |
| B | Upgrade Implementation | High — parallel with A | Les Paul from_project, ltb calculator router, Vue nav 5-module |
| D | Luthier's Book Compendium | Medium — after B | AssistantView backend, lutherie system prompt, wood DB retrieval |
| E | AI System Adjustment | Medium — after D | Agentic spine live, defect/grading/recommendations backends |
| C (this sandbox) | Photo Vectorizer Diff 3 | Active — in progress | body_dimension_reference.json, landmark election rewrite |

## Execution Dependencies

| Session | Depends on | Unlocks |
| --- | --- | --- |
| A — Repo Structural | Nothing (do first) | Fixes startup blocker; all calculators available |
| B — Upgrades | Nothing (parallel with A) | Les Paul CAM; scientific calculator fixed; full nav |
| D — Compendium | B (ltb router registered) | AssistantView functional; luthier AI grounded |
| E — AI System | D (system prompt exists) | Coaching live; defect/grading/recommendations wired |

Session A and B can be run in parallel or in either order. D must follow B. E must follow D.

Photo Vectorizer (Diff 3) is self-contained in services/photo-vectorizer/ and has no dependencies on any of the above. It can proceed at any time.

## Session A — Repository Structural Integration

Objective: Merge all session output files into the repo in a single atomic commit. Fix the startup blocker first.

### Critical: Startup Blocker

api_v1/__init__.py already imports radius_dish_router, which does not exist in the repo. The platform will not start until this file lands. Do this first, before any other file operation.

- Copy radius_dish_router.py → services/api/app/routers/radius_dish_router.py

- Verify import: python3 -c "from app.routers.radius_dish_router import router"

### Step 1 — ADD New Calculators (not in repo at all)

Destination for all: services/api/app/calculators/

| File | Lines | What it adds |
| --- | --- | --- |
| back_brace_calc.py | 825 | Ladder bracing, parabolic scallop, dish-radius-connected camber |
| headstock_break_angle_calc.py | 789 | Tuner post wrap count, Euler capstan friction, tuning lag in cents |
| saddle_compensation_calc.py | 748 | Elmendorp AL#104 formula, hex-core correction, design constraint detection |
| acoustic_bridge_calc.py | 972 | Bridge geometry, break angle, Carruth 6° minimum |

### Step 2 — REPLACE Calculator Stubs

Session versions are materially larger and complete the implementations that the repo has as stubs.

| File | Session | Repo stub | Key change |
| --- | --- | --- | --- |
| kerfing_calc.py | 893L | 228L | Full kerf bending geometry |
| soundhole_calc.py | 2348L | 202L | Complete Helmholtz physics engine |
| neck_block_calc.py | 741L | 349L | First-principles block sizing |
| fret_wire_calc.py | 695L | 417L | 8 profiles, 3 materials, 7 presets |
| nut_compensation_calc.py | 551L | 294L | Zero-fret support, zero empirical constants |
| bracing_calc.py | 334L | 185L | Real EI + camber from dish radius |

### Step 3 — Bracing Instrument Geometry

- ADD back_brace.py → services/api/app/instrument_geometry/bracing/back_brace.py (309L, ladder geometry with body profile awareness)

- REPLACE x_brace.py → services/api/app/instrument_geometry/bracing/x_brace.py (257L vs 255L — body-profile-aware positions, ScallopProfile objects)

### Step 4 — Bracing Router

WARNING: Diff before replacing. Session version is 405L with 7 endpoints including new /back endpoint. Repo version is 472L with 5 endpoints. Repo may have accumulated newer additions.

- Run: diff session_bracing_router.py services/api/app/art_studio/bracing_router.py

- Merge the /back endpoint and real EI/camber calculations into the repo version — do not blindly overwrite

### Step 5 — Radius Dish Vue Components + TS Client

Destination: packages/client/src/ and packages/client/src/api/

- REPLACE RadiusDishCalculator.vue (168L → was 129L) — adds brace camber section

- REPLACE RadiusDishCncSetup.vue (95L → was 79L) — parameter-derived notes

- REPLACE RadiusDishDesign.vue (253L → was 104L) — calls parametric backend, any radius

- REPLACE RadiusDishDesigner.vue (75L → was 117L) — selectedRadius now numeric

- ADD radius-dish.ts → packages/client/src/api/radius-dish.ts (126L typed API client)

### Step 6 — Soundhole Designer

- REPLACE soundhole_calc.py → services/api/app/calculators/soundhole_calc.py (2348L vs 202L)

- ADD soundhole_designer.html → packages/client/public/tools/soundhole/soundhole_designer.html (1155L standalone tool)

### Step 7 — Technical Reference Documents

Create docs/technical_reference/ at repo root. Do not put these in calculators/ or app/.

- ADD bridge_geometry_path_pack.html (929L) — bridge geometry derivation

- ADD neck_block_path_pack.html (700L) — neck block sizing derivation

- ADD fret_wire_path_pack.html (721L) — crown geometry + material hardness

- ADD nut_compensation_path_pack.html (497L) — exact compensation formula with sources

- ADD LUTHERIE_MATH.md (1160L) → docs/ — knowledge base from March 19 sessions

### Step 8 — Commit

Commit message: integration: merge session outputs into repo baseline

This is the Integration Sprint commit. Everything above goes in one commit. After this commit the repo reflects actual system state.

## File Location Quick Reference

| File | Destination in repo |
| --- | --- |
| radius_dish_router.py ⚠️ FIRST | services/api/app/routers/ |
| back_brace_calc.py | services/api/app/calculators/ |
| headstock_break_angle_calc.py | services/api/app/calculators/ |
| saddle_compensation_calc.py | services/api/app/calculators/ |
| acoustic_bridge_calc.py | services/api/app/calculators/ |
| kerfing_calc.py (replace) | services/api/app/calculators/ |
| soundhole_calc.py (replace) | services/api/app/calculators/ |
| neck_block_calc.py (replace) | services/api/app/calculators/ |
| fret_wire_calc.py (replace) | services/api/app/calculators/ |
| nut_compensation_calc.py (replace) | services/api/app/calculators/ |
| bracing_calc.py (replace — DIFF FIRST) | services/api/app/calculators/ |
| back_brace.py (add) | services/api/app/instrument_geometry/bracing/ |
| x_brace.py (replace) | services/api/app/instrument_geometry/bracing/ |
| bracing_router.py (DIFF FIRST) | services/api/app/art_studio/ |
| RadiusDish*.vue x4 (replace) | packages/client/src/components/toolbox/ |
| radius-dish.ts (add) | packages/client/src/api/ |
| soundhole_designer.html (add) | packages/client/public/tools/soundhole/ |
| *_path_pack.html x4 (add) | docs/technical_reference/ |
| LUTHERIE_MATH.md (add) | docs/ |

⚠️ = Do first (startup blocker). Amber rows = diff before replacing.

## Session B — Upgrade Implementation

Three contained pieces. None depend on each other. Execute as a single session.

### B-1: Les Paul from_project()

File: services/api/app/generators/lespaul_body_generator.py

Problem: LespalBodyGenerator takes a DXF file path in __init__. The router throws 422 because from_project() does not exist.

Implementation (~30 lines):

- Add @classmethod from_project(cls, project: InstrumentProjectData, machine: str = 'bcam_2030a') -> 'LespalBodyGenerator'

- Call _require_cam_ready(project), _require_spec(project)

- Resolve DXF path: use LesPaul_CAM_Closed.dxf from instrument_geometry/body/dxf/electric/

- Read neck_angle_deg from project.spec or fall back to MODEL_INFO in les_paul.py

- Instantiate and return the generator

Wire: body_gcode_router.py les_paul endpoint — replace the 422 stub with gen = LespalBodyGenerator.from_project(project)

### B-2: LTB Calculator Router

File: services/api/app/routers/ltb_calculator_router.py — this file was created in a previous session. It needs to be registered.

The Python backends are complete: LTBScientificCalculator.evaluate(), LTBLuthierCalculator, LTBFinancialCalculator.

Registration:

- Open services/api/app/router_registry/manifests/system_manifest.py

- Add RouterSpec(module='app.routers.ltb_calculator_router', prefix='/api/ltb/calculator', tags=['LTB Calculators'])

Fix the scientific calculator frontend:

- File: packages/client/src/components/toolbox/composables/useCalculatorCore.ts

- Line 117: replace const result = new Function('return ' + expr)() with a call to POST /api/ltb/calculator/evaluate

- The evaluate() method on LTBScientificCalculator uses a safe AST walker — no eval, no Function constructor

- Pass angle_mode: store.angleMode (deg/rad) in the request body

Verify: open the scientific calculator, type 2.718e10, confirm result is not corrupted by the 'e' → Math.E replacement bug

### B-3: Vue Navigation Realignment

File: packages/client/src/components/AppNav.vue

Current state: surfaces ~15% of routes. Reflects an older layout. The 5-module structure was never implemented here.

Target structure — 5 modules with sub-menus:

| Module | Routes to surface |
| --- | --- |
| DESIGN | /design-hub, /instrument-geometry, /guitar-dimensions, /design/:id, /blueprint |
| ART STUDIO | /art-studio (dashboard), /art-studio/soundhole-rosette-workspace, /art-studio/inlay-workspace, /art-studio/headstock, /art-studio/relief, /art-studio/vcarve, /art-studio/binding |
| CAM | /cam/workspace, /cam/neck, /cam/fret-slots, /cam/dxf-to-gcode, /cam/advisor, /cam/pocket, /cam/contour, /cam/surfacing, /cam/drilling |
| SHOP FLOOR | /rmos, /rmos/runs, /rmos/inventory, /rmos/quality, /rmos/time, /rmos/orders, /rmos/analytics, /rmos/material-analytics |
| SMART GUITAR | /smart-guitar |

Keep existing items (calculators, business estimator, audio analyzer, AI images, lab tools) as a TOOLS section or sub-menu under their respective modules.

Implementation: replace AppNav.vue with a collapsible sidebar using the existing design token system (navy/teal). Each module is a top-level item that expands to show sub-routes. Active route highlights with --teal-500.

## Session D — Luthier's Book Compendium

Dependency: Session B must be complete (ltb router registered) before this session.

Objective: Build the backend for AssistantView.vue and give it a lutherie-grounded system prompt. The transport layer and frontend shell already exist.

### What already exists

- AI transport layer: services/api/app/ai/llm_client.py — Anthropic HTTP client, retry, rate limiting

- AssistantView.vue — complete chat UI, calls POST /api/ai/assistant/chat and GET /api/ai/assistant/history

- 473-species wood database: data_registry/system/materials/wood_species.json

- 71 tonewoods with acoustic indices: luthier_tonewood_reference.json

- Instrument spec JSON files: specs/martin_om28.json, stratocaster.json, gibson_les_paul.json, etc.

- LUTHERIE_MATH.md (1160L) from Session A — knowledge base to draw system prompt from

### What to build

Step 1 — Assistant backend endpoint

- Create: services/api/app/routers/ai/assistant_router.py

- POST /api/ai/assistant/chat — takes {message: str, session_id: str, project_id: Optional[str]}

- GET /api/ai/assistant/history — returns last N messages for a session_id

- Register in system_manifest.py

Step 2 — Context retrieval function

- On each chat request, assemble a context packet before calling the LLM

- If project_id is provided: load project.data.spec from DB, include instrument type, scale length, wood selections

- Always include: relevant wood species data (search wood_species.json by any wood name mentioned in the user message)

- Always include: relevant instrument spec data (match instrument family mentioned to spec JSON files)

- Limit context to ~2000 tokens to leave room for conversation history

Step 3 — System prompt (the compendium)

The system prompt is what makes this a luthier's assistant rather than a generic chatbot. It should encode:

- Domain authority: 'You are a master luthier and acoustic engineer with deep knowledge of guitar construction, tonewoods, and acoustic physics.'

- Reference grounding: cite specific values when answering (e.g. 'The standard back dish radius for a dreadnought is 15ft, though some builders use 25ft for more projection')

- Calculation awareness: when asked about fret positions, break angles, string tension — tell the user the exact formula and direct them to the relevant calculator in the platform

- Physics vocabulary: acoustic impedance, Young's modulus, speed of sound in wood, Helmholtz resonance, orthotropic plate theory — use these correctly

- Historical reference: reference named luthiers (Martin, Gibson, Collings, Bourgeois, Somogyi) and their documented approaches

- Build decision framing: when asked 'should I use X or Y' — explain the tradeoff in terms of acoustic outcome, not just personal preference

Step 4 — Wire project context into the hub

- If AssistantView is opened from within a project context (project_id available in route), pass it in the chat request

- The assistant should acknowledge the project: 'I can see you're working on a dreadnought with Engelmann spruce — here's what's relevant for your question...'

## Session E — AI System Adjustment

Dependency: Session D should be complete before this session. The compendium system prompt informs the recommendations backend.

### E-1: Activate the Agentic Spine

The agentic spine is running right now in M0 (shadow mode). Everything is built. Two changes activate it.

Environment:

- Add VITE_AGENTIC_MODE=M1 to .env.local

Event emission — add store.emitEvent() to these five workspaces:

- BlueprintLab.vue: onMounted → user_action/view_rendered; Phase 3 complete → analysis_completed

- CamWorkspaceView.vue: parameter change handlers → parameter_changed; G-code generated → artifact_created

- SoundholeRosetteShell.vue: onMounted → view_rendered; feasibility pass → analysis_completed

- RMOS RunViewer: on YELLOW/RED result → decision_required

- AssistantView.vue (after Session D): on API error → analysis_failed

Import pattern: import { useAgenticDirectiveStore } from '@/stores/agenticDirectiveStore' then const agentic = useAgenticDirectiveStore()

### E-2: Register the Agentic Router

The agentic router exists but is not in any manifest. Find it: grep -r 'agentic' services/api/app/router_registry/

- If missing from manifests entirely: add RouterSpec for the agentic router to system_manifest.py

### E-3: Defect Detection — Visual Observation Tool

File to create: services/api/app/routers/ai/defect_detection_router.py

Important: do NOT build this as a grading system. Build it as a visual observation assistant.

- POST /api/ai/defects/analyze — takes {image_base64: str, wood_species: Optional[str]}

- Use vision_client.py to send the image to Claude with a prompt that asks for observations, not grades

- Prompt: 'Describe what you observe about this wood surface. Include: grain line spacing estimate, visible runout angle, any surface anomalies (checking, discoloration, knots), and grain straightness. Do not assign a quality grade — describe what you see.'

- Return: {observations: str, grain_spacing_estimate: str, runout_visible: bool, anomalies_detected: bool, confidence: str}

- In DefectDetectionView.vue: replace the 1500ms fake delay with the real API call; update the results display to show observations rather than a grade badge

### E-4: Wood Grading — Route to Tap Tone

The photo-based grading approach was found to be fundamentally limited — acoustic properties cannot be measured from a photograph. Restructure WoodGradingView.vue accordingly.

- Change the view's purpose: 'Visual Wood Assessment' not 'Wood Grading'

- POST /api/ai/wood-grading/analyze: returns visual description (grain count, figure type, color uniformity) — same vision_client.py approach as defect detection

- Add a prominent callout in the view: 'For acoustic grading (density, stiffness, Q factor), use the Tap Tone Analyzer'

- Add a router-link from WoodGradingView directly to /tools/audio-analyzer

### E-5: Recommendations Backend

File to create: services/api/app/routers/ai/recommendations_router.py

- POST /api/ai/recommendations/generate — takes the parametric form data from RecommendationsView.vue (build_type, target_tone, playing_style, budget_tier)

- Use the wood database (luthier_tonewood_reference.json) to look up tonewoods matching the tone and budget criteria

- Pass the matched tonewoods plus the user's stated preferences to Claude via llm_client.py

- System prompt: 'You are a master luthier advising a builder. Based on their stated preferences and the physical properties of the available tonewoods, recommend a wood combination. Cite specific acoustic properties (radiation coefficient, speed of sound, stiffness ratio) to justify each recommendation.'

- Remove the 1500ms hardcoded delay in RecommendationsView.vue; replace with the real API call